**Project documentation**

**Document description**

This document describes the making of onlineshop.am web site.

**Short description of the requirements**

It is planned to create the onlineshop.am website, which is intended for ordering online products from home computer that are registered on the website.

The main page should show the stores registered on the site

**Functional requirements:**

**Main page**

The homepage should provide

Headquarters

* Logo
* Signs of change the language
* Search field

Main part

* List of stores

The left part

* Advertising banner

The right part

* Most popular product

Bottom

* Contact information

**Language selection**

The site should have variants in Armenian, Russian and English.

**Presentation of subsections**

In selecting a shop, a window should be opened within the same page that should contain:

**Main part:** there should be several selective fields

Product type

* Clothes
* Accessories
* Shoes
* Other product

**Information page**

It will be presented the following information pages:

* news
* Contacts
* Procedure for importing products

**Search engine and filtering**

The search should be carried out by the name of the product or store

**System requirements**

The site should be adapted for viewing with browsers Mozila 15 and above Chrome 17 and above, Explorer 7, 8, 9, Safari 5 and above. It must be also adapted to mobile equipment.

**Work plan**

**Stage of implementation**

The preparation of the website will be carried out in several stages, which are presented below

Stage 1- Engineering /design - 1-2 weeks

The design of all pages of the website:

Stage 2-beta version -15-20 weeks

Programming functional components that should be executed using javaScript

Stage 3-localization / testing – 2-3 weeks

Additional stage of checking the work with the server and database provided by the Customer.

Stage 4-stabilization and delivery – 1-2 weeks

Final delivery to the customer.

Provide the functional part using javaScript.

**Service**

The service phase will starte after the project has been delivered. Service involves solving critical issues, communication, and support. To increase new functions and reforms, it is necessary to sign a new contract.

**Work schedule**

The work schedule is drawn up after signing the contract and depends on the number of programmers, the agreement on which is reached after agreement with the customer.